|  |  |  |
| --- | --- | --- |
| Project Details | Date | Attendance: |
| Discussed client notes, functional requirements, and non-functional requirements. Created Github. | June 9, 2021 | Manisha, Manjesh, Mitchee, Kyle, Evan |
| Brainstormed features to implement in the Program and created Version 1.0 of SRS document. Kyle worked on the Scope and Purpose. Evan Created some Use Cases 0-3. The group discussed and specified the Functional and non-Functional requirements of the program. | June 14, 2021 | Manisha, Manjesh, Mitchee, Kyle, Evan |
| Manisha created and updated Schedule document. Kyle created Class Diagrams. Manjesh Created Use Case Diagrams. Manisha Created Sequence Diagrams based off of Evan's Use Cases. Mitchee updated client notes and SRS document. | June 16, 2021 | Manisha, Manjesh, Mitchee, Kyle, Evan |
| Phase 1 Check in  Requirements document  Schedule document  GitHub project link  Meeting notes from client meetings | June 16, 2021 | Manisha, Manjesh, Mitchee, Kyle, Evan |
| Organized SRS document and improved UML diagrams. | June 23, 2021 | Manisha, Manjesh, Kyle |
| Phase 2 Check in  Updated requirements document.  Updated schedule document.  Design document  GitHub project link  Meeting notes from client meetings | June 23, 2021 | Mitchee, Manisha, Manjesh, Evan |
| Revised Class diagram to accommodate Server, Client, and GUI classes. | June 24,2021 | Kyle |
| Revised Use Case diagrams and UML Sequence Diagrams | June 26, 2021 | Manisha, Manjesh |
| Phase 3 Check in:  Requirements document  Schedule document  GitHub project link  Meeting notes from client meetings  All requirements and diagrams are very complete. All versions including previous versions are now available on your GitHub repo.  Meeting minutes are clear and dated. All versions including previous versions are now available on your GitHub repo.  The schedule document should now have more details and team members have been assigned responsibilities. This must be clearly documented. All versions including previous versions are now available on your GitHub repo. | June 30, 2021 | Manisha, Manjesh, Mitchee, Kyle, Evan |
| Reviewed Client meeting Feedback. Revised Use Cases to have more detail. | July 10,2021 | Mitchee, Manisha, Kyle |
| Created New Use Case Sequence Diagrams | July 11, 2021 | Mitchee, Manisha, Evan |
| Implemented User and UserDataBase class. Completed User Junit Testing (17/17) | July 19, 2021 | Kyle |
| Implemented Admin, AdminGUI, and AdminInterface Classes. AdminGUI finished but some functions aren't working correctly. Specifically, when adding a new user to the UserDataBase. After entering a non-existent username, when trying to add a password, first name, or last name, the program throws an out of bounds exception. | July 20, 2021 | Kyle |
| Implemented Multi-threaded server and client | July 20, 2021 | Manjesh |
| Finished Admin GUI and fixed issue where new User couldn’t be made. | July 21, 2021 | Kyle |
| Updated User Class to accommodate for chatroom functionality. | July 21, 2021 | Kyle, Mitchee |
| Final Submission | July 26, 2021 |  |